SNPWG Proposed Work Plan

SNPWG Tasks

A.	Decide on the Data Structure of NPs-Data intended for use in ECDIS (NP3)

B.	Define the content requirements of  NP data intended for use in ECDIS (NP3)

- Develop basic display rules for NP data intended for use in ECDIS (NP3)

- Draft guidance documents

- Revise technical resolutions as required

- Liaise with other CHRIS WG's and other IHO and international bodies

| Task | Work Item | Priority H-high M-medium L-low | Milestones | Start Date | End Date | Status P-planned O-ongoing C-Completed | Contact Person | Affected Pubs/Standard | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| A1 | Decide on the Data Structure of NPs-Data intended for use in ECDIS (NP3) | H | Decision for a Data Structure (June 2004) | 2003 | 2004 | C | Chair/Sec SNPWG |  | NP3 Data should be encoded as S-57-objects which were modeled in UML where required. |
| A2 | Look at existing systems on the market | H | June 2004 | 2003 | 2004 | C | Chair/Sec SNPWG |  |  |
| A3 | Evaluate the pros and cons | H | June 2004 | 2003 | 2004 | C | Chair/Sec SNPWG |  |  |
| B1 | Examine the content of traditional NPs | M | Content Specs (June 2004) | 2004 | 2005 | C | Chair/Sec SNPWG |  | Which NPs and NP data type should be included in NP3 |
| B2 | Proposal discovery and distribution. | M | Open- No deadline | 2004 | - | O | Chair/Sec SNPWG |  | Post discovery information on website |
| B3 | Draft Content Specs Model the data where required. | H | 2006 | 2004 | 2006 | O | Chair/Sec SNPWG | S-100 | In time to be included in S-57 Ed4 S-100 |
| B4 | Review draft content specifications | M | 2006 | 2004 | 2006 | O | Chair/Sec SNPWG | S-100 |  |
| B5 | Prepare Proposal for TSMAD | H | 2006 | 2005 | Feb, 2007 | P | Chair/Sec SNPWG | S-100 | In time to be included in S-57 Ed4 S-100 |
| C1 | Develop basic display rules for NP data intended for use in ECDIS (NP3) | M | 2007 | 2005 | 2007 | P | Chair/Sec SNPWG | S52 | Close Co-operation with CSMWG required. |
| D1 | Data Capture Guidance | M | 2007 | 2006 | 2007 | P | Chair/Sec SNPWG |  | Document like Use of the Object Catalogue for NPs |
| E1 | Revise technical resolutions as required | M | 2007 | 2007 | 2007 | P | Chair/Sec SNPWG | M3 |  |
| F1 | Liaise with the CSMWG for the development of the display rules | M | 2007 | 2005 | 2007 | O | Chair/Sec SNPWG |  |  |
| F2 | Liaise with the TSMADWG | M | 2007 | 2004 | 2007 | O | Chair/Sec SNPWG |  |  |
| F3 | Liaise with other relevant WGs | M | 2007 | 2004 | 2007 | O | Chair/Sec SNPWG |  |  |

# Text boxes

SNPWG 6/019