SNPWG Proposed Work Plan

SNPWG Tasks

A.	Decide on the Data Structure of NPs-Data intended for use in ECDIS (NP3)

B.	Define the content requirements of NP data intended for use in ECDIS (NP3)

C.	Test data

D.	Develop basic display rules for NP data intended for use in ECDIS (NP3)

E.	Draft guidance documents

F.	Revise technical resolutions as required

G.	Liaise with other CHRIS WG's and other IHO and international bodies

| Task | Work Item | Priority H-high M-medium L-low | Milestones | Start Date | End Date | Status P-planned O-ongoing C-Completed | Contact Person | Affected Pubs/Standard | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| A1 | Decide on the Data Structure of NPs-Data intended for use in ECDIS (NP3) | H | Decision for a Data Structure (June 2004) | 2003 | 2004 | C | Chair/Sec SNPWG |  | NP3 Data should be encoded as S-57-objects which were modeled in UML where required. |
| A2 | Look at existing systems on the market | H | June 2004 | 2003 | 2004 | C | Chair/Sec SNPWG |  |  |
| A3 | Evaluate the pros and cons | H | June 2004 | 2003 | 2004 | C | Chair/Sec SNPWG |  |  |
| B1 | Examine the content of traditional NPs | M | Content Specs (June 2004) | 2004 | 2006 | C | Chair/Sec SNPWG |  | Which NPs and NP data type should be included in NP3 |
| B2 | Model the data where required. | H | 2006 | 2004 | 2008 | O | Chair/Sec SNPWG | S-100 | To be included in NPUB register |
| B3 | Review of objects and attributes | H | 2006 | 2004 | 2008 | O | Chair/Sec SNPWG | S-100 | Review of objects and attributes |
| B4 | Propose amendments for “hydro register” to TSMAD | H | 2006 | 2005 | 2008 | O | Chair/Sec SNPWG | S-100 | To be included in S-100 registry |
| B5 | Create the “NPUB Register” | H | 2006 | 2006 | 2007 | O | Chair/Sec SNPWG | S-100 | Create the “NPUB Register” |
| B6 | Populate the NPUB Register | H | 2007 | 2006 | Open | O | Chair/Sec SNPWG | S-100 |  |
| B7 | Draft Product Specification | M | 2007 | 2008 | 2009 | P | Chair/Sec SNPWG | S-10X |  |
| B8 | Proposal discovery and distribution. (meta) | M | Open- No deadline | 2004 | - | O | Chair/Sec SNPWG |  | Post discovery information on website |
| C1 | Produce test data set | M | 2007 | 2008 | 2009 | P | Chair/Sec SNPWG |  |  |
| C2 | Set up a test bed | M | 2007 | 2009 | 2009 | P | Chair/Sec SNPWG |  |  |
| D1 | Develop basic display rules for NP data intended for use in ECDIS (NP3) | M | 2007 | 2008 | 2009 | P | Chair/Sec SNPWG | S52 | Close Co-operation with CSMWG required. |
| E1 | Data Capture Guidance | M | 2007 | 2008 | 2009 | P | Chair/Sec SNPWG |  | Document like Use of the Object Catalog for NPs |
| F1 | Revise technical resolutions | L | 2008 | 2010 | 2011 | P | Chair/Sec SNPWG | M3 |  |
| G1 | Liaise with the CSMWG for the development of the display rules | H | 2007 | 2005 | Open | O | Chair/Sec SNPWG |  |  |
| G2 | Liaise with the TSMADWG | H | 2007 | 2004 | Open | O | Chair/Sec SNPWG |  |  |
| G3 | Liaise with other relevant WGs | H | 2007 | 2004 | Open | O | Chair/Sec SNPWG |  | Contact ICE Registry manager |

# Text boxes

SNPWG8/010 8/001