CSPCWG3-4.1A

3rd CSPCWG MEETING

Monaco, 22-24 November 2006

Report of the CSPCWG to CHRIS 18

Chart Standardization and Paper Chart Working Group

Submitted by: Chairman, CSPCWG Related Documents: CHRIS letter No. 1/2006 (call for WG reports) Related Projects: not applicable

Chair: Peter Jones, UK Vice Chair: Jarmo Makinen, Finland Secretary: Andrew Heath-Coleman, UK Member States: Australia, Brazil, Canada, Chile, Colombia, Croatia, Cuba, Denmark, Finland, France, Germany, Greece, India, Indonesia, Italy, Japan, Netherlands, New Zealand, Norway, Russia, South Africa, Spain, Ukraine, UK, USA (=25). Expert Contributor none Organisations:

See Annex A for full details of membership

Meetings Held During Reporting Period

- CSPCWG2, 19-21 October 2005, held at IHB, Monaco.

- CSPCWG3, 22-24 November 2006, planned at IHB, Monaco.

Work Programme

- The programme is based on the priorities assigned within the detailed Work Plan (Annex B refers).  Since CHRIS17, the principal activities have been:

- M-4:

  - Edition 3, published October 2005.  Version 3.002 November 2005 is currently posted on the IHO website; v3.003 is in preparation at IHB.

  - Part B (IHO Chart Specifications for national and INT medium- and large-scales):

    - Section 200 (chart framework): completed and approved by MS, September 2005.

    - Section 400-429 (hydrography, depths, dangers): completed and approved by MS, June 2006.

    - Section 430-439 (harbours, tracks, routes): actively in progress.

    - B-131: standard format for quoting Geographic Positions approved by MS, June 2006.

- INT 1, INT 2 & INT 3:

  - New edition of French language version of INT 1 in preparation by France.

  - New edition of INT 3 published by UK, December 2005.

  - Notification of maintenance issues relating to these documents are now posted on the IHO website (e.g. NtM for INT 1).

  - A separate paper has been tabled for CHRIS18 consideration, Status of IHO Charts INT 1, INT 2 and INT 3.

- Symbols:

  - AIS on navigational aids: completed and approved by MS, December 2005.

  - Synchronised and sequential lights: discussion with IALA ongoing.

  - Port Entry Lights (PEL): advice provided to C&SMWG.

  - Emergency Wreck Buoy: consideration of IALA trial of new navaid.

- Provision of Advice:

  - Chair / Sec continue to provide responses to a variety of miscellaneous enquirers, including requests for advice from regional INT Chart coordinators and RHCs.

Progress on CHRIS Action Items

- No actions directly assigned.

- 17/9/2: CHRIS Chair to provide the current work plan to WG Chairs for review, prior to CHRIS18.  Agenda Item 8.2 refers (Review of CHRIS Work Plan).

Problems Encountered

- Ongoing resource stretch at participating HOs and IHB, including:

- Delay in the take-up by Netherlands of the planned revision for INT 2.

- Timely translation of M-4 revisions into French and Spanish.

Any Other Items of Note

- WG details, including letters, are posted on the IHO website.

- Progress on the revision of M-4 Part B Section 400 is time-consuming due to the detailed nature of the specifications.  3 or 4 iterations of revised drafts are proving to be necessary.  Examples of extended drafting have included the topics of wreck depths, fairways and multi-feature lines.

- The volume of detailed input to CSPCWG’s work is extensive and thanks are recorded to all contributor MS’ representatives.  Typically, 15 MS actively participate in the WG’s deliberations.  11 MS (+IHB) attended CSPCWG2.

- Additionally, valuable advice has been received from C&SMWG Chair on numerous matters, enhancing the collaboration between the WGs.  This understanding is further consolidated through the work of Chris Roberts (Australia) who is active in advising and making valuable linkages across 3 WGs (CSPCWG, C&SMWG, TSMAD).

- A sub-WG has been established to facilitate the coordination between, and the advice available to, the respective volunteer HOs in their maintenance of the 3 official language versions of INT 1 (comprising DE, FR, ES, WG Sec).

Conclusions and Recommended Actions

- CHRIS 18 is invited to endorse the continued activity of CSPCWG.

- The CSPCWG Work Plan was formally reviewed at CSPCWG2.  An updated version is at Annex B.  Following any direction or guidance from CHRIS18, this will be subject to further review and revision at CSPCWG3, November 2006.

Justification and Impacts

- Not applicable.

Action Required of CHRIS

- The CHRIS is invited to:

- Note this report.

- Endorse the Work Plan at Annex B.

ANNEX A

MEMBERSHIP OF CSPCWG

(Updated 21 July 2006)

| Member State | Name | Email |
| --- | --- | --- |
| Australia | Mr Chris ROBERTS | chris.roberts@defence.gov.au |
| Brazil | CT(EN) Fláviá Mandarino | flavia@chm.mar.mil.br |
| Canada | Doug BRUNT | BruntD@dfo-mpo.gc.ca |
| Chile | Lt Cdr Juan CUNEO | jcuneo@shoa.cl |
| Colombia | Lt José Manuel PLAZAS | jdihid@cioh.org.co |
| Croatia | Mr Radovan SOLARIC | radovan.solaric@hhi.hr |
| Cuba | Edenia Machín GONZÁLEZ | internacional@geocuba.co.cu |
| Denmark | Mrs Hanne BERG | hnb@kms.dk |
| Finland | Mr Jarmo MAKINEN (Vice-Chairman) | jarmo.makinen@fma.fi |
| France | Mr Yves LE FRANC | yves.le.franc@shom.fr |
| Germany | Ms Sylvia SPOHN | sylvia.spohn@bsh.de |
| Greece | Ms Maria BIA | dcd@hnhs.gr |
| India | Shri G.S. VATSA | nho@sancharnet.in |
| Indonesia | Capt Rusdi RIDWAN (at JANHIDROS) | infohid@indo.net.id |
| Italy | Capt Carlo DARDENGO | iim.crt@marina.difesa.it |
| Japan | Dr. Arata SENGOKU | arata-sengoku@kaiho.mlit.go.jp |
| Netherlands | Mr Maarten DE GRAAF | m.de.graaf@mindef.nl |
| New Zealand | Mr John SPITTAL | jspittal@linz.govt.nz |
| Norway | Mrs Inger TELLEFSEN | inger.tellefsen@statkart.no |
| Russia | Capt Valery D. FOMCHENKO (at GUNIO) | gunio@homepage.ru |
| South Africa | Mr Malcolm NELSON | hydrosan@iafrica.com |
| Spain | Cdr Angel CHANS | ihmesp@fn.mde.es |
| Ukraine | Mr Anatoliy DEREPA | ukrmaps@i.kiev.ua |
| United Kingdom | Mr Peter JONES (Chairman) | peter.jones@ukho.gov.uk |
| United Kingdom | Mr Andrew HEATH-COLEMAN (Secretary) | andrew.coleman@ukho.gov.uk |
| USA (NGA) | Mr Terry PEASLAND | Terry.R.Peasland@nga.mil |
| USA (NOAA) | Mr Robert HEELEY | robert.heeley@noaa.gov |
| Contacts: |  |  |
| IHB | Mr Michel HUET | mhuet@ihb.mc |
| CHRIS Chair | Captain Robert WARD | robert.ward@hydro.gov.au |
| SNPWG Chair | Mr Johannes MELLES | johannes.melles@bsh.de |
| TSMAD Chair | Mr Mike BROWN | mike.brown@noaa.gov |
| C&SMWG Chair | Mr Mathias JONAS | mathias.jonas@bsh.de |

ANNEX B

# CSPCWG Work Plan (updated 21 July 2006 for CHRIS 18)

- Tasks and Work Items are pursued in accordance with IHO Work Programme 2003-2007, Programme 3 (Techniques and Standards Support), Element 3.1 Nautical Cartography. In particular, the objectives:

  - 3.1.1 the revision, development and maintenance of publications, including M-4 (Chart Specifications of the IHO  & Regulations of the IHO for INT Charts) and M-11 Part A (Guidelines for INT Chart coordinators), including:

    - 3.1.1.1 the refinement and expansion of specifications and standards;

  - 3.1.2 the development of standards for cartography and geographic information;

  - 3.1.3 the development of the international [paper] chart series, including:

    - 3.1.3.1 the development of new symbology and

    - 3.1.3.3 the extension of the INT chart scheme.

- The focus is on maintaining and enhancing the cartographic standards in paper charts to suit the needs of the modern mariner in support of safe navigation, whilst drawing together, wherever possible, common issues of paper/digital charting.

- As a Plan it will and should evolve; accordingly, contributions from WG members and others are welcomed at any time.    This version has evolved from that produced for CHRIS 17 and at CSPCWG2; it shows progress since that plan, and includes draft plans (next milestones and dates) for continuing the work.

## CSPCWG Tasks

| A | Revise, develop and maintain Publication M-4 “Chart Specifications of the IHO & Regulations of the IHO for INT Charts”. |
| --- | --- |
| B | Revise, develop and maintain Publication M-11 “Catalogue of INT Charts” (IHO T3.1.1 refers) – Part A produced by CSPCWG. New format and content for M-11 agreed with IHB. |
| D | Development of new symbology (IHO O3.1.3.1 refers). |
| E | Maintenance of M-4 supplementary publications INT 1, 2 & 3. |

| Task | Work item | Priority ( | Next Milestone | Start Date | End Date | Status ** | Contact Person(s) | Affected Pubs/Standard | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| A.3 | Revise M-4 Part B Section 200 |  |  | 2004 | 2005 | C | Sec CSPCWG | M-4 / B-200 | Approved 09/05 (IHO CL96/05) |
| A.4 | Revise M-4 Part B Section 400 | H | Revise and publish | 2005 | 2007 | O | Sec CSPCWG | M-4 / B-400 | B-400 divided into sub-sections for manageability. |
| A.4.1 | Sub-section B-400 to B-429 | H | Publish | 2005 | 2006 | O | Sec CSPCWG | M-4 / B-400 | Approved 06/06 (IHO CL48/06) |
| A.4.2 | Sub-section B-430 to B-439 | H | WG Ltr for round 3 | 2005 | 2006 | O | Sec CSPCWG | M-4 / B-400 | Draft in prep with Sec/Chair |
| A.4.3 | Sub-section B-440 to B-469 | H | WG Ltr for round 1 | 2006 | 2007 | P | Sec CSPCWG | M-4 / B-400 | Not started |
| A.4.4 | Sub-section B-470 to B-499 | H | WG Ltr for round 1 | 2007 | 2007 | P | Sec CSPCWG | M-4 / B-400 | Not started |
| A.5 | Revise M-4 Part B Section 300 | L | Completion of A.4 | 2007 |  | P | Sec CSPCWG | M-4 / B-300 | Start after A.4 completed |
| A.6 | Revise M-4 Part B Section 500 | L | Completion of A.5 |  |  | P | Sec CSPCWG | M-4 / B-500 | Start after A.5 |
| A.8 | New specification for Chart Maintenance section | L | 1st draft |  |  | P | Sec CSPCWG | M-4 | Position in M-4 to be determined. To include NM criteria, print dates, thumb labels etc (B-252 round 2 comments refer) |
| A.9 | Annex to B-100 for colour examples | L | CSPCWG3 | 2006 | 2006 | P | Sec CSPCWG | M-4 | CSPCWG2 Action 16 refers. |
| D.3 | Vessel Traffic Services guidance | L | Review of B-480 | 2007 | 2007 | C | Sec CSPCWG | M-4 /B-435 & 488 | Requirement from IHC XVI, to be included in review under A.4. CHRIS18 to note action now transferred to A.4.4. |
| D.5 | Review requirement for Fairway symbology | H | FI/Chair/Sec consultation | 2004 | 2006 | O | Vice Chairman CSPCWG | M-4, INT 1 | New submission received from FI for inclusion in A.4.2 |
| D.6 | Review Wreck depth definitions | H | Publish | 2005 | 2006 | O | Sec CSPCWG | M-4, INT 1 | Included in A.4.1 |
| D.7 | Charted limits: styles, hierarchies, multi-feature lines | H | WG Ltr for round 3 of B-430 to B-439 | 2005 | 2006 | O | Sec CSPCWG | M-4 B-439 | Included in A.4.2 |
| D.8 | Develop symbols for AIS-equipped AtoN |  |  | 2005 | 2005 | C | Sec CSPCWG | M-4, INT 1 | Approved 12/05 (IHO CL121/05) |
| D.9 | Develop new symbol for synchronized and sequential lights | M | Response from IALA | 2005 | 2006 | O | Sec CSPCWG | M-4, INT 1 | Symbol agreed by CSPCWG2, pending consultation with IALA. Include in A.4.4 |
| D.10 | DGPS symbol |  |  | 2005 | 2006 | C | Sec CSPCWG | M-4, INT 1 | Approved 06/06 (IHO CL48/06) |
| D.11 | Reporting line |  |  | 2005 | 2006 | C | Sec CSPCWG | M-4, INT 1 | Approved 06/06 (IHO CL48/06) |
| D.12 | Boulders | H | Publish | 2005 | 2006 | O | Sec CSPCWG | M-4, INT 1 | Included in A.4.1 |
| E.1 | New edition INT 1 |  | Publish French language version | 2003 | 2007 | O | DE: S Spohn FR: Y Le Franc ES: A Chans | INT 1 | English language version published by DE 2005. French version planned for 2006, Spanish version for 2007. |
| E.2 | New edition INT 2 | M | Prepare draft new edition | 2005 | 2007 | O | NL: M de Graaf | INT 2 | Input provided to NL at CSPCWG2 |
| E.3 | New edition INT 3 |  |  | 2005 | 2005 | C | Sec CSPCWG | INT 3 | Published 12/ 2005 by UK |
| E.4 | Symbols for vacant entries in INT 1 | L |  |  |  | P | Sec CSPCWG | INT 1, M-4 part B |  |
| E.5 | Small craft symbols | L |  |  |  | P | Sec CSPCWG | INT 1, M-4 part B |  |

( H = High, M = Medium, L = Low

** P = Planned, O = Ongoing, C = Completed

CSPCWG Meetings:		1. 	Date: 03-05 Nov 2004		Location: IHB Monaco.

2.	Date: 19-21 Oct 2005		Location: IHB Monaco.

3.	Date: 22-24 Nov 2006		Location: IHB Monaco

Chairman: Peter Jones				Email: peter.jones@ukho.gov.uk

Vice Chairman: Jarmo Makinen		Email: jarmo.makinen@fma.fi

Secretary: Andrew Heath-Coleman.  		Email: andrew.coleman@ukho.gov.uk

# Footnotes

( H = High, M = Medium, L = Low

** P = Planned, O = Ongoing, C = Completed